## Proposal: WALK30 Participant Mobile App

### 1) Executive summary

This proposal outlines the development of a dedicated WALK30 Participant Mobile App that makes it easy for participants to join the challenge, log walking minutes, track progress, and engage with their community—while giving organizers tools to run the challenge smoothly, measure impact, and support sponsors/prizes.

The app will replace (or complement) third-party logging platforms by providing a WALK30-branded, purpose-built experience across iOS and Android.

### 2) Goals and success criteria

Primary goals

- Make participation effortless: log minutes in <10 seconds

- Increase retention: daily nudges + streaks + progress visibility

- Improve data quality: validation, auto-sync options, anti-cheat controls

- Support community engagement: teams, leaderboards, challenges, updates

- Provide organizers with reliable reporting and communication tools

Success metrics

- % of participants active weekly

- Avg. days logged per participant (30-day completion rate)

- Reduced support tickets vs. current process

- Organizer satisfaction (survey)

- Sponsor engagement (prize redemptions / views)

### 3) Target users

- Participants (individuals, families)

- Team Captains (school/workplace/community leaders)

- Organizers/Admins (program staff)

- Sponsors/Partners (optional portal access for prize fulfillment)

### 4) Core participant features (MVP)

Onboarding & enrollment

- Email/phone sign-up, or social login (Apple/Google)

- Join challenge season (e.g., “Spring 2026 WALK30”)

- Select city/community + optional organization/school/workplace

- Join or create teams (invite link / code)

Walking minutes logging

- One-tap daily entry (minutes + optional notes/mood)

- Edit entries (with limits/audit rules)

- Smart validation (e.g., max minutes/day, warning thresholds)

Tracking & motivation

- Calendar view + streaks + badges

- Personal progress: minutes, days completed, goal completion

- Team progress dashboard (team totals, active members)

Leaderboards

- Individual, team, organization, community/city leaderboards

- Filters by date range and category

Notifications

- Daily reminder (customizable time)

- Encouragement milestones (7-day streak, halfway point, etc.)

- Announcements from organizers

Help & accessibility

- WCAG-aligned UI, large text support

- Offline logging with later sync

- Multilingual support-ready (English first; framework for others)

### 5) Differentiators (Phase 2+ features)

Device/health integrations (optional, privacy-forward)

- Apple HealthKit / Google Fit to pull “walking time” or activity minutes

- Wearables (Garmin/Fitbit) via approved integrations where feasible

- Clear consent controls; manual logging remains first-class

Route & event layer

- Suggested walking routes in participating communities (maps)

- Community “meet-up walks” calendar (optional)

- QR check-ins for events (optional)

Prizes & sponsor experience

- In-app prize draws, eligibility rules, winner notifications

- Sponsor cards/coupons and redemption tracking

- “Local deals for walkers” section (optional)

Impact reporting

- Estimate emissions saved (active transportation), aggregate only

- Participant well-being check-ins (optional) for research/insights

### 6) Organizer/Admin platform (web)

A secure web portal for staff to manage the program:

- Create challenge seasons, rules, max/min logging thresholds

- Manage communities, organizations, teams

- Send push/email announcements

- Export data (CSV), dashboards, completion stats

- Fraud monitoring (spikes, improbable minutes, duplicate patterns)

- Prize management workflow (eligibility, draws, distribution)

### 7) Data, privacy, and compliance

Principles

- Collect only what’s needed: email + community/team + minutes logged

- Health integration is opt-in, with granular permissions

- Clear participant consent + transparent privacy policy

- Aggregate reporting by default; admin access is role-based

Security

- Enforced HTTPS/TLS, encrypted tokens, secure password hashing

- Audit logs for edits/admin actions

- Rate limiting + abuse monitoring

### 8) Technical approach (recommended)

Mobile

- Cross-platform: React Native (fast iteration; shared codebase)

- iOS + Android releases

- Analytics: privacy-safe event tracking (e.g., PostHog/Amplitude—TBD)

Backend

- API: Node.js/TypeScript or Python (FastAPI), REST + optional GraphQL

- Database: PostgreSQL

- Auth: OAuth + email/password, JWT/session

- Push: Firebase Cloud Messaging + APNs

- Hosting: AWS/GCP/Azure (container-based), CI/CD pipeline

Admin

- Web app: React + component library

- Role-based access controls

### 9) Project plan and timeline

Phase 0 – Discovery (2–3 weeks)

- Confirm rules, stakeholders, data needs, branding, user flows

- Prototype key screens (Figma)

- Finalize MVP scope + success metrics

Phase 1 – MVP Build (8–12 weeks)

- Participant app: onboarding, manual logging, dashboards, leaderboards, notifications

- Admin portal: challenge setup, user/team management, exports, announcements

- QA, accessibility pass, beta testing

Phase 2 – Launch & Stabilization (2–4 weeks)

- App Store / Play Store submission

- Monitoring, bug fixes, performance improvements

Phase 3 – Enhancements (optional, 6–10 weeks)

- Health integrations, routes/events, prizes, sponsor features, advanced reporting

### 10) Deliverables

- iOS + Android apps (MVP)

- Admin web portal

- Backend APIs + database schema

- Documentation: runbook, privacy/security notes, admin guide

- Analytics dashboard (basic)

- App store assets + release process

### 11) Budget estimate (ballpark)

Costs depend on scope, integrations, and QA rigor. Typical ranges:

- MVP (participant app + admin portal + backend): 3–5 person team for ~10–14 weeks
Estimated: USD $120k–$300k (or equivalent CAD), depending on vendor rates.

- Phase 3 enhancements: USD $50k–$200k+ depending on integrations (wearables/sponsors/maps).

(If you want, I can provide a tighter estimate by choosing a specific MVP scope and assumptions.)

### 12) Risks and mitigations

- Fraud/over-reporting: set thresholds, anomaly detection, audit trails

- Health data complexity: make it optional; start with manual logging MVP

- Launch timing constraints: prioritize core flows; staged rollout/beta

- Privacy concerns: minimal data collection; strong consent UX; aggregate reporting

### 13) Recommended next step

Run a Discovery Sprint to lock requirements and produce:

- Final MVP scope

- Wireframes/prototype

- Technical architecture + data model

- Launch plan and exact quote